# Social Media Sentiment Analysis: Master Progress Report & Index

Timeline: Day 1 (2026-07-22) to Tomorrow (2026-07-30)
Last Updated: 2026-07-29

# 1. Executive Overview & Index

This document provides a comprehensive chronological index of all development phases, architectural refactorings, machine learning model enhancements, UI iterations, and future roadmaps for the Social Media Sentiment Analysis project.

## Report Index

| Day / Date | Phase / Focus Area | Key Achievements | Status |
| --- | --- | --- | --- |
| Day 1 (2026-07-22) | Project Initialization | Repo setup, README framework, core requirements.txt | Completed |
| Day 2 (2026-07-26) | Core ML Engine & Prototype | Preprocessing, training, predict scripts, 100-comment test dataset | Completed |
| Day 3 (2026-07-27) | GUI & Team Contributions | GUI integration, multi-frame layout, statistics.py updates | Completed |
| Day 4 (2026-07-28) | Model Upgrade & 11k Dataset | Logistic Regression + TF-IDF, 11k dataset generation, Model Explanation doc | Completed |
| Day 5 Today (2026-07-29) | Modular Architecture & UI | Clean src package structure, Tkinter dashboard, file/git cleanup | Completed |
| Day 6 Tomorrow (2026-07-30+) | Production & Standalone Executable | Export functions, single-comment live predictor, PyInstaller .exe build | Planned |

# 2. Day 1 (2026-07-22): Project Initialization

On Day 1, the foundational repository environment was established to support machine learning and data processing workflows.

Git Repository Setup: Created initial repository structure and initialized git version control.

Environment & Dependencies: Configured requirements.txt defining essential libraries: pandas, scikit-learn, nltk, joblib, matplotlib.

Initial Documentation: Drafted base README outlining project objectives and planned architecture.

# 3. Day 2 (2026-07-26): Core ML Engine & Prototype

Day 2 focused on constructing the underlying NLP data pipeline and initial batch test data.

Preprocessing Module: Built text normalization functions using regex for URL and punctuation stripping, plus NLTK stop-word removal.

Model Training & Inference: Developed standalone training script (train_model.py) and inference script (predict.py).

Test Dataset Creation: Generated test_100_comments.csv containing 100 sample social media comments for verification.

Teamwork Guide: Created Pending_Work_Team_Guide.docx detailing sub-task breakdowns for team contributors.

Analytics Module: Integrated statistics.py contributed by team member manvi-afk for frequency distribution tables.

# 4. Day 3 (2026-07-27): GUI Integration & Collaboration

Day 3 brought initial graphical user interface development and team code integration.

GUI Prototype: Integrated GUI code contributed by team member dakshadagale establishing home and results screen frames.

File Picker & Manual Entry: Added file dialog support for CSV uploads and initial text boxes for comment entry.

# 5. Day 4 (2026-07-28): Model Upgrade & 11,000 Comment Dataset

Day 4 represented a major machine learning leap forward in accuracy and dataset scale.

Logistic Regression Upgrade: Replaced baseline model with Logistic Regression combined with TF-IDF Vectorization (unigrams + bigrams, top 5,000 features).

11,000 Comment Dataset: Generated realistic 11,000-comment dataset (comments.csv) with controlled 5% label noise to emulate real social media data (~95% accuracy).

Batch Inference Export: Executed batch predictions across the 11,000 comments dataset saving output to predicted_sentiments.csv.

Comprehensive Theory Docs: Authored Model_Explanation.docx explaining TF-IDF math, Logistic Regression mechanics, and code functions.

# 6. Day 5 Today (2026-07-29): Modular Architecture & Modern UI Redesign

Today, the project underwent a complete production-grade refactoring and UI modernization.

Package Restructuring: Organized project into clean Python packages: src/core (pipeline, model manager, train, predict, preprocess), src/analytics (statistics), src/ui (ui_manager), src/utils (helpers, doc generators).

Desktop Dashboard (SentimentApp): Built state-of-the-art Tkinter desktop dashboard in app.py & ui_manager.py featuring real-time positive/negative/neutral count cards (4414 Positive, 4385 Negative, 2201 Neutral), interactive processed data treeviews, and non-blocking background threading.

Clean & Focused UI: Removed graph visualization clutter from UI and pipeline per user specifications to ensure maximum responsiveness and visual clarity.

Unnecessary File Removal: Purged redundant scripts (gui.py, visualization.py), MS Word lock files, empty directories, and bytecode caches.

Git History Consolidation: Squashed trial/back-and-forth commits into a clean, professional commit history and updated GitHub main.

# 7. Day 6 Tomorrow (2026-07-30+): Production Distribution & Future Roadmap

Planned engineering roadmap for tomorrow and upcoming release cycles:

Export Module: Implement one-click export buttons on the dashboard to save analyzed data and summary tables to Excel (.xlsx) and PDF format.

Single-Comment Live Predictor Card: Add an interactive instant sentiment scoring card on the dashboard home view for real-time text analysis without uploading files.

Model Comparison Benchmarking: Add benchmarking scripts in src/core/ to compare Logistic Regression performance against Random Forest, Naive Bayes, and Linear SVM.

Standalone Executable Build: Package the application using PyInstaller into a standalone Windows executable (.exe) for distribution to end-users without requiring Python installation.