Pending Work & Team Guide

Social Media Sentiment Analysis Project

Date: 26 July 2026

Team: Rishabh, Swarni, Daksha, Prathamesh, Manvi, Sai

# 1. What Is Done vs What Is Pending

| # | Module | Owner | Status | Depends On |
| --- | --- | --- | --- | --- |
| 1 | data/comments.csv | Swarni | DONE | - |
| 2 | preprocessing.py | Swarni | DONE | - |
| 3 | train_model.py | Rishabh | DONE | preprocessing.py |
| 4 | predict.py | Prathmesh | DONE | preprocessing.py, model.pkl |
| 5 | gui.py (basic upload) | Daksha | DONE (bug fixes) | - |
| 6 | statistics.py | Manvi | PENDING | predict.py output |
| 7 | visualization.py | Sai | PENDING | statistics.py output |
| 8 | gui.py (full integration) | Daksha + Prathmesh | PENDING | All modules |

## Pipeline Flow

CSV Upload  -->  preprocessing.py  -->  train_model.py  -->  model.pkl
                                                                 |
    User Input  -->  predict.py (uses model.pkl)  -->  Sentiment Result
                                                           |
                                               statistics.py (Manvi)
                                                           |
                                             visualization.py (Sai)
                                                           |
                                               gui.py integration
                                              (Daksha + Prathmesh)

# 2. Manvi — statistics.py

This module takes the predicted sentiments and calculates statistical summaries. It is the simplest module to implement.

## What to Build

One function called compute_statistics() that takes a DataFrame with a "sentiment" column and returns a dictionary of stats.

## Step-by-Step Instructions

Open src/statistics.py (it is currently empty)

Import pandas at the top

Create a function called compute_statistics(df)

Inside the function, count total comments using len(df)

Count Positive, Negative, Neutral using df["sentiment"].value_counts()

Calculate percentages: (count / total) * 100

Return everything in a dictionary

## Exact Code to Write

import pandas as pd


def compute_statistics(df):
    """Calculate statistics from sentiment predictions.

    Input: DataFrame with a 'sentiment' column
    Output: Dictionary with counts and percentages
    """

    total = len(df)

    # Count each sentiment
    counts = df["sentiment"].value_counts()
    positive_count = counts.get("Positive", 0)
    negative_count = counts.get("Negative", 0)
    neutral_count = counts.get("Neutral", 0)

    # Calculate percentages
    positive_pct = round((positive_count / total) * 100, 2)
    negative_pct = round((negative_count / total) * 100, 2)
    neutral_pct = round((neutral_count / total) * 100, 2)

    # Create the result dictionary
    stats = {
        "total": total,
        "positive_count": positive_count,
        "negative_count": negative_count,
        "neutral_count": neutral_count,
        "positive_pct": positive_pct,
        "negative_pct": negative_pct,
        "neutral_pct": neutral_pct,
    }

    return stats


# Test it
if __name__ == "__main__":
    # Quick test with sample data
    test_data = {
        "comment": ["good", "bad", "okay", "great", "terrible"],
        "sentiment": ["Positive", "Negative", "Neutral", "Positive", "Negative"]
    }
    test_df = pd.DataFrame(test_data)
    result = compute_statistics(test_df)
    print(result)

## Expected Output When Tested

{'total': 5, 'positive_count': 2, 'negative_count': 2,
 'neutral_count': 1, 'positive_pct': 40.0,
 'negative_pct': 40.0, 'neutral_pct': 20.0}

NOTE: This module does NOT depend on any other pending module. Manvi can start immediately.

## Time Estimate

30 minutes to 1 hour (including testing)

# 3. Sai — visualization.py

This module creates charts using Matplotlib. It takes the stats dictionary from statistics.py and generates Pie Chart, Bar Chart, and Histogram.

## What to Build

create_pie_chart(stats) — Pie chart showing Positive/Negative/Neutral percentages

create_bar_chart(stats) — Bar chart showing sentiment counts

create_histogram(df) — Histogram showing comment length distribution

## Step-by-Step Instructions

Open src/visualization.py (currently empty)

Import matplotlib.pyplot as plt

Create 3 functions, each creating one type of chart

Use plt.show() to display the chart

## Exact Code to Write

import matplotlib.pyplot as plt


def create_pie_chart(stats):
    """Create a pie chart of sentiment distribution."""

    labels = ["Positive", "Negative", "Neutral"]
    sizes = [
        stats["positive_pct"],
        stats["negative_pct"],
        stats["neutral_pct"]
    ]
    colors = ["#4CAF50", "#F44336", "#FFC107"]

    plt.figure(figsize=(6, 6))
    plt.pie(sizes, labels=labels, colors=colors,
            autopct="%1.1f%%", startangle=90)
    plt.title("Sentiment Distribution")
    plt.show()


def create_bar_chart(stats):
    """Create a bar chart of sentiment counts."""

    labels = ["Positive", "Negative", "Neutral"]
    counts = [
        stats["positive_count"],
        stats["negative_count"],
        stats["neutral_count"]
    ]
    colors = ["#4CAF50", "#F44336", "#FFC107"]

    plt.figure(figsize=(8, 5))
    plt.bar(labels, counts, color=colors)
    plt.xlabel("Sentiment")
    plt.ylabel("Number of Comments")
    plt.title("Sentiment Counts")
    plt.show()


def create_histogram(df):
    """Create a histogram of comment lengths."""

    # Calculate length of each comment
    lengths = df["comment"].apply(len)

    plt.figure(figsize=(8, 5))
    plt.hist(lengths, bins=15, color="#2196F3", edgecolor="black")
    plt.xlabel("Comment Length (characters)")
    plt.ylabel("Frequency")
    plt.title("Distribution of Comment Lengths")
    plt.show()


# Test it
if __name__ == "__main__":
    # Quick test with sample stats
    sample_stats = {
        "positive_count": 20, "negative_count": 15, "neutral_count": 10,
        "positive_pct": 44.4, "negative_pct": 33.3, "neutral_pct": 22.2
    }
    create_pie_chart(sample_stats)
    create_bar_chart(sample_stats)

NOTE: Sai can start working immediately using sample/dummy stats. But for the final integration, this module needs the real stats from Manvi's statistics.py.

## Time Estimate

1 to 2 hours (including chart styling and testing)

# 4. Daksha + Prathmesh — GUI Integration

The current gui.py only handles CSV upload. The final version needs to connect all modules together: upload → predict → statistics → charts.

## What to Build

CSV Upload — already done, just needs to pass data to predict.py

Single comment text entry — a text box where user types one comment and gets instant prediction

Results Table — show predictions in a table (use tkinter.ttk.Treeview)

Statistics Panel — show counts and percentages as labels

Chart Buttons — buttons that open Pie Chart, Bar Chart, Histogram windows

## Step-by-Step Instructions

Step 1: Import all modules at the top of gui.py

from predict import load_model, predict_sentiment, predict_from_csv
from statistics import compute_statistics
from visualization import create_pie_chart, create_bar_chart, create_histogram

Step 2: Load the model once when the app starts

# Load model at startup
model, vectorizer = load_model()

Step 3: Update the upload_csv function to run predictions after upload

def upload_csv():
    file_path = filedialog.askopenfilename(
        title="Select a CSV File",
        filetypes=[("CSV Files", "*.csv")]
    )
    if file_path:
        # Predict sentiments
        results = predict_from_csv(file_path, model, vectorizer)

        # Compute statistics
        stats = compute_statistics(results)

        # Display results in the table
        display_results(results)

        # Display statistics
        display_stats(stats)

        # Store for chart buttons
        global current_stats, current_df
        current_stats = stats
        current_df = results

Step 4: Add a single comment prediction feature

def predict_single():
    text = text_entry.get()
    if text.strip():
        result = predict_sentiment(text, model, vectorizer)
        result_label.config(text=f"Sentiment: {result}")

Step 5: Add chart buttons

pie_button = tk.Button(root, text="Pie Chart",
    command=lambda: create_pie_chart(current_stats))
bar_button = tk.Button(root, text="Bar Chart",
    command=lambda: create_bar_chart(current_stats))
hist_button = tk.Button(root, text="Histogram",
    command=lambda: create_histogram(current_df))

NOTE: Daksha should build the GUI layout (buttons, labels, table). Prathmesh should handle the backend wiring (connecting predict.py, statistics.py, visualization.py to the GUI buttons). They should coordinate and work together.

## Time Estimate

3 to 4 hours (this is the biggest remaining task)

# 5. Recommended Order of Work

Since some modules depend on others, here is the best order for the team to work:

| Priority | Who | Task | Can Start Now? | Depends On |
| --- | --- | --- | --- | --- |
| 1 (First) | Manvi | statistics.py | YES — start immediately | Nothing (independent) |
| 1 (First) | Sai | visualization.py | YES — use dummy data to test | Nothing (can test alone) |
| 2 (After 1) | Daksha | gui.py — build the layout | YES — build UI skeleton | Nothing (UI only) |
| 3 (Last) | Prathmesh | gui.py — connect everything | After Manvi & Sai finish | statistics.py, visualization.py |

## Best Strategy

Everyone can start working at the same time because:

Manvi writes statistics.py — completely independent, just takes a DataFrame and returns a dictionary.

Sai writes visualization.py — can test using dummy/sample stats (no need to wait for Manvi).

Daksha builds the GUI layout — buttons, text boxes, table structure. No backend needed yet.

Prathmesh connects everything at the end — imports all modules into gui.py and wires up the buttons.

## Coordination Tips

Everyone should pull the latest code from GitHub before starting: git pull origin main

Each person should work on ONLY their file to avoid merge conflicts.

Test your module independently first using the if __name__ == "__main__" section.

When done, push your file: git add your_file.py, git commit -m "message", git push origin main

Prathmesh does the final integration AFTER everyone else has pushed.

# 6. How to Test Each Module

## Manvi — Test statistics.py

cd src
python statistics.py

# Expected output: a dictionary with counts and percentages

## Sai — Test visualization.py

cd src
python visualization.py

# Expected output: Pie chart and bar chart windows pop up

## Daksha — Test gui.py layout

cd src
python gui.py

# Expected: GUI window opens with all buttons and sections visible

## Prathmesh — Test full integration

cd src
python gui.py

# Test 1: Upload data/comments.csv — results should appear in table
# Test 2: Type a comment — sentiment should be predicted
# Test 3: Click Pie Chart button — chart should open
# Test 4: Click Bar Chart button — chart should open

# 7. Suggested Timeline

| Day | Who | Task | Deliverable |
| --- | --- | --- | --- |
| Day 1 | Manvi | Write and test statistics.py | Working statistics.py pushed to GitHub |
| Day 1 | Sai | Write and test visualization.py | Working visualization.py pushed to GitHub |
| Day 1 | Daksha | Build GUI layout (buttons, labels, table) | GUI skeleton pushed to GitHub |
| Day 2 | Prathmesh | Connect all modules in gui.py | Fully integrated gui.py pushed |
| Day 2 | Everyone | Testing and bug fixing | Working application |
| Day 3 | Everyone | Documentation and presentation prep | Final submission ready |

NOTE: All of Day 1 tasks can be done in parallel — nobody is waiting on anyone else.

# 8. Git Commands Cheat Sheet

Before starting work (pull latest code):

git pull origin main

After finishing your file:

git add src/your_file.py
git commit -m "feat: implement your_module"
git push origin main

If you get a merge conflict:

git pull origin main
# Fix the conflict in the file
git add .
git commit -m "fix: resolve merge conflict"
git push origin main